}

Guía1. Definición Proyecto APT

Asignatura Capstone

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Student Name | Araceli Vega, Kryshsna Cerda, Benjamin Mateluna & Ethan Silvestre |
| --- | --- |
| Rut | 21.550.336-4, 21.468.039-4, 21.772.824-K & 21.576.158-4 |
| Major | Informatic Engineering |
| Campus | Viña del Mar, Chorrillos |

2. APT Project Description

In the description, you must briefly state the name of your APT project and the graduation profile competencies you will be putting into practice. If your major has defined performance areas, also mention which performance areas the project is linked to.

| Project Name | Ecoterra System |
| --- | --- |
| Performance Area(s) | The performance areas from the study plan that will be developed in the APT project are: - Software Development - Analysis and Requirements Gathering - Systems Design - IT Project Management - Computer Security - Information and Data Management - Implementation of Technological Solutions - Architecture and Technological Solutions |
| Competences | - C1: Design and generate technological solutions that allow resolving requirements based on a context. - C2: Design and adapt requirements engineering processes through the use of cutting-edge methodologies and development for complex and innovative IT solutions. - C3: Evaluate and manage projects in the area of professional specialization during the project life cycle according to good practices, using methodologies and software tools to achieve the final objective. - C4: Design and generate innovative and quality software solutions, applying its life cycle. |

3. APT Project Justification

Below are different fields that you must complete with the requested information. This section seeks for you to describe your project in detail and justify its relevance and pertinence..

| Relevance of the APT Project | The project responds to an identified need within Ecoterra, a company dedicated to polymers for dust control and other industrial applications, primarily in the mining sector. Its operations in Chile include the acquisition of products from the United States, international transportation, reception, storage, commercialization, and delivery to clients. The main problem corresponds to the lack of centralization and ease of managing commercial and operational information, such as clients, products, inventory, quotations, and billing. This primarily affects workers responsible for inventory management, customer service, quotation preparation, and billing, and indirectly impacts clients, as it may generate delays or difficulties in informing prices and availability. The project is relevant to Computer Engineering as it involves analyzing organizational processes, gathering requirements, designing a software solution, managing information through a database, and incorporating artificial intelligence tools and predictive analytics. As a value added contribution, a centralized system is proposed to manage Ecoterra's operational and commercial information, complemented by predictive models that allow for estimating product arrival times, expected prices, and potential inventory replenishment needs. These predictions will serve as decision-making support, complementing the information currently used by the company. |
| --- | --- |
| APT Project Description | The project consists of developing a computer system for Ecoterra that allows for the centralized management of its client, product, inventory, quotation, and billing processes, incorporating predictive models as decision-making support. The solution will be organized into three main modules: - Module 1: Operational Management and Inventory It will allow for the administration of: - Clients. - Client addresses. - Products. - Inventory. - Users. - Inventory movements. - Module 2: Quotations and Billing It will allow for the administration of: - Creating and managing quotations. - Recording purchase orders. - Generating credit notes. - Generating PDF documents. - Module 3: Artificial Intelligence It will incorporate three predictive models developed using Scikit-Learn: - Arrival Time Prediction: estimation of transit days based on port, shipping company, cargo type, and month. - Price Prediction: estimation of the expected price based on product, date, and quantity. - Replenishment Prediction: estimation of the remaining days before reaching the available stock level based on inventory, average sales, and minimum stock. The development will be carried out using a Scrum methodology adapted to the academic context, organizing the project into stages and functional increments. |
| Pertinence of the Project with the Graduation Profile | The project is directly related to the Computer Engineering graduation profile, as it contemplates the analysis of an organizational problem, requirements gathering, the design of a technological solution, software development, data management, and the incorporation of artificial intelligence tools. In particular, the project is related to the following selected competencies: - Design and generate technological solutions that allow resolving requirements based on a context. This competency will be necessary to analyze Ecoterra's particular needs and transform them into concrete functionalities within the system. - Design and adapt requirements engineering processes through the use of cutting-edge methodologies and development for complex and innovative IT solutions. It will be applied during the gathering, analysis, validation, and documentation of the requirements provided by the client. - Evaluate and manage projects in the area of professional specialization during the project life cycle according to good practices, using methodologies and software tools to achieve the final objective. It will be applied through project planning and monitoring using an adapted Scrum framework, distribution of responsibilities, task management, and progress control. - Design and generate innovative and quality software solutions, applying its life cycle. It will be applied during the design, development, integration, testing, and validation stages of the computer system. |
| Relations with Professional Interests | The project has a direct relationship with the professional interests of the team members, allowing each one to develop competencies related to their area of interest. - Araceli Vega – Data Analysis: Will primarily participate in the analysis and preparation of the data used by the predictive models, as well as in their evaluation and interpretation. - Ethan Silvestre – Programming, Software Architecture, and Artificial Intelligence: Will participate in the architectural design, system development, and integration of the predictive models. - Kryshsna Cerda – Technology Project Management and Data Engineering: will primarily participate in planning, project monitoring, task management, and support in data preparation and structuring. - Benjamín Mateluna – Backend Software Development and Technology Integration: will primarily participate in backend development, implementation of business logic, database connectivity, and integration of the various components. The project's development will allow for the strengthening of both technical competencies and those related to collaborative work and the management of a real-world IT project, constituting an experience close to the conditions of the professional field. |
| Feasibility of the APT Project Development | SWOT Analysis Factor; Analysis. Strengths; Direct communication with the Ecoterra client; a concrete and well-defined problem; requirements previously gathered and validated; a team with complementary knowledge in software development, databases, data analysis, artificial intelligence, and project management.. Opportunities; Application of current technologies in software development, databases, Python, and Scikit-Learn; possibility of validating the solution in a real-world business context; practical experience in the development of a technological solution for an organization.. Weaknesses; Limited academic timeframe; limited experience of some team members in real-world business projects; insufficient availability of real historical data to train predictive models.. Threats; Changes in client requirements; limited client availability for validation; technical difficulties during the integration of modules and predictive models; delays in planned activities.. Based on the analysis conducted, the project is considered feasible to develop during the 18 weeks of the academic period and the 90 hours allocated to the course, as its scope has been delimited to three main modules and essential functionalities will be prioritized to respond to Ecoterra's needs. The development contemplates the stages of requirements gathering, design, development, integration, testing, and final presentation. Available computational resources will be used for the team, including a development environment, a database management system, Python, and Scikit-Learn for the implementation of the predictive models. In the event that sufficient real historical data is not available to train the artificial intelligence models, simulated datasets will be used initially, maintaining a structure consistent with the data that could later be generated by the system. The participation and communication with Ecoterra constitutes a facilitating factor, as it allows for understanding their processes, validating requirements, and obtaining feedback on progress. The main difficulties considered are client coordination, data availability, and time constraints. These factors will be addressed through an adapted Scrum framework, prioritization of functionalities, incremental deliveries, periodic meetings, and the use of simulated data when necessary. |

- PART II

4. Objectives

In this section you must define the general and specific objectives of the APT Project. It is important to clarify that objectives should be stated clearly and concisely, without further explanation — that is, they should be self-explanatory. It is suggested that they be written using a verb in the infinitive form, as this requires specifying concrete actions.

| General Objective | Develop a computer system that enables the management of clients, inventory, quotations, and billing, incorporating predictive models for Ecoterra. |
| --- | --- |
| Specific Objectives | 1. Analyze and document the system's functional and non-functional requirements, defining its architecture and data structure according to Ecoterra's needs. (KPI: 100% of requirements defined and validated by the client, along with the documented data model and architecture.) 2. Develop the operational management and inventory module to manage clients, addresses, products, users, stock, and inventory movements. (KPI: 100% of Module 1's prioritized functionalities implemented and verified through test cases.) 3. Develop the quotations and billing module to manage quotations, purchase orders, invoices, credit notes, and associated PDF documents. (KPI: 100% of Module 2's prioritized functionalities implemented and verified through test cases.) 4. Implement and integrate three predictive models using Scikit-Learn to estimate arrival times, prices, and inventory replenishment needs. (KPI: 3 of 3 predictive models implemented, evaluated using performance metrics, and available from the system.) |

5. Methodology

In this section, describe the methodology specific to your discipline that you will use to carry out the APT project described above, including the stages and working methods.

Methodology Description ++

For the development of the project, Scrum adapted to the academic context will be used, as it allows work to be organized into short periods, functionalities to be prioritized, incremental deliveries, and periodic client feedback. The methodology will be adapted considering the 18 available weeks and the three phases established by the course: - Phase 1 – Planning: weeks 1 to 4. - Phase 2 – Development: weeks 5 to 15. - Phase 3 – Presentation and closing: weeks 16 to 18. The development will be organized into four major milestones directly related to the specific objectives. - Milestone 1 – Analysis and Design During the first weeks, requirements will be gathered and validated with Ecoterra. The architecture, data model, and interface prototypes will then be designed. Outcome: validated requirements, architecture, database, and prototypes. - Milestone 2 – Operational Management and Inventory Module The first functional increment of the system will be developed, including: - Clients - Addresses, . - Products . - Users . - Inventory . - Inventory movements . Functional testing will be performed on the implemented functionalities Outcome: functional Module 1. - Milestone 3 – Quotations and Billing Module The second functional increment will be developed: - Quotations . - Purchase orders . - Invoices. - Credit notes . - PDF document generation. . Testing and integration with Module 1 will be carried out. Outcome: functional, integrated Module 2. - Milestone 4 – Artificial Intelligence and Final Integration Datasets will be prepared, the three models trained using Scikit-Learn, and their performance evaluated. The models will then be integrated into the system, followed by full testing of the solution. Outcome: system integrated with the three predictive models. As this is a group project, responsibilities will be distributed across three roles: - Product Owner — Araceli Vega Responsible for representing the client's needs within the team and for managing and prioritizing the Product Backlog. Main responsibilities: - Maintain communication with the client. - Gather and validate requirements. - Prioritize functionalities according to Ecoterra's needs. - Manage and update the Product Backlog. - Validate developed increments. - Participate in the analysis and preparation of data for the predictive models. - Scrum Master — Kryshsna Cerda Responsible for facilitating the application of Scrum and supporting the team during the project's development. Main responsibilities: - Coordinate Scrum-related activities. - Facilitate team meetings. - Track progress. - Identify and communicate impediments. - Support organization of the Sprint Backlog. - Promote compliance with working agreements. - Keep track of the project's evidence and progress. - Development Team Made up of Ethan Silvestre and Benjamín Mateluna, who will be responsible for turning prioritized requirements into functional increments. Developer / Technical Lead — Ethan Silvestre. Main responsibilities: - Design the system architecture. - Participate in frontend and backend development. - Design and implement component integration. - Participate in implementing the artificial intelligence models. - Support technical decisions and integration troubleshooting. Developer / Backend — Benjamín Mateluna. Main responsibilities: - Develop backend logic. - Implement services and functionalities. - Work with the database. - Implement business processes. - Integrate the system's different modules. - Support technical testing. Each member has a primary role, but everyone participates in product development according to each Sprint's tasks.

6. Evidence

Below, describe the evidence that will be assessed in your APT project's progress report and final report. This evidence must be agreed upon with your instructor. Evidence refers to the products developed during the project whose purpose is to make visible or document how the work has been carried out.

| Type of Evidence (progress or final) | Evidence Name | Description | Justification / KPI |
| --- | --- | --- | --- |
| Progress | Milestone 1: Analysis and Design Document | Document with the system's requirements, architecture, data model, and main prototypes. | 100% of prioritized requirements documented and validated by the client. |
| Progress | Milestone 2: Operational Management and Inventory Module | First functional version with management of clients, addresses, products, users, inventory, and movements. | 100% of prioritized functionalities implemented and at least 90% of test cases passed. |
| Final | Milestone 3: Quotations and Billing Module | Implementation of quotations, purchase orders, billing, credit notes, and PDF generation. | 100% of prioritized functionalities implemented and at least 90% of test cases passed. |
| Final | Milestone 4: Predictive Models and Final Integration | Implementation and integration of the three Scikit-Learn models and the complete system. | 3 of 3 predictive models implemented and evaluated using performance metrics, functionally integrated into the system. |
| Final | Testing and Validation Report | Record of functional tests, errors found, corrections, and model evaluation. | 100% of critical functionalities assessed and model performance metrics documented. |

7. Work Plan

In the following table, define the planning of your APT Project according to what is required.

APT Project Work Plan

| Milestone 1 — Analysis and Design |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity/Task Name | Description | Resources | Duration | Responsible | Remarks |
| C2 | Requirements gathering | Interviews and meetings with Ecoterra to identify processes and needs. | Google Meet, Google Docs, Trello | S1-S2 | Araceli Vega | Requires client availability. |
| C2 | Requirements validation | Review and validate requirements with the client. | Requirements document | S3 | Araceli Vega | Changes may arise. |
| C1 y C4 | Architecture design | Define architecture and main components. | UML diagrams | S3-S4 | Ethan Silvestre | Must stay aligned with requirements. |
| C1 y C4 | Database and prototype design | Define the data model and main interfaces. | PostgreSQL, Figma | S3-S4 | Kryshsna Cerda | Requires validation before development. |

| Milestone 2 — Operational Management Module |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity/Task Name | Description | Resources | Duration | Responsible | Remarks |
| C4 | Client and address development | Implement CRUD and information management. | React + Tailwind CSS, Django REST Framework, PostgreSQL, Git/GitHub | S5-S6 | Benjamín Mateluna | Dependent on the data model. |
| C4 | Product and inventory development | Implement product and stock management. | React + Tailwind CSS, Django REST Framework, PostgreSQL, Git/GitHub | S6-S8 | Ethan Silvestre / Benjamín Mateluna | Validate inventory rules. |
| C3 y C4 | User and movement management | Implement users and movement logging. | React + Tailwind CSS, Django REST Framework, PostgreSQL | S8-S9 | Ethan Silvestre / Kryshsna Cerda | Consider permissions. |
| C4 | Module 1 testing | Run test cases and fix errors. | Test cases, developed system, Git/GitHub | S10 | Araceli Vega | Document results. |

| Milestone 3 — Quotations and Billing |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity/Task Name | Description | Resources | Duration | Responsible | Remarks |
| C4 | Quotation development | Implement creation, lookup, and management of quotations. | React + Tailwind CSS, Django REST Framework, PostgreSQL, Git/GitHub | S10-S11 | Benjamín Mateluna | Must use client and product data. |
| C4 | Purchase orders and billing | Implement association between PO, quotation, and invoice. | Django REST Framework, PostgreSQL, React + Tailwind CSS | S11-S12 | Benjamín / Ethan | Validate flow with client. |
| C4 | PDF generation | Implement PDF generation for quotations and invoices. | Django, librería reportLab, React + Tailwind CSS | S12-S13 | Ethan | Validate format with Ecoterra. |
| C4 | Module 2 testing | Test the complete commercial flow and fix errors. | Test cases, system, Git/GitHub | S13 | Araceli / Kryshsna | Validate with client. |

| Milestone 4 — AI and Integration |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity/Task Name | Description | Resources | Duration | Responsible | Remarks |
| C1 y C4 | Dataset preparation | Prepare and clean data for the three models. | Python, CSV, PostgreSQL, Git/GitHub | S11-S12 | Araceli / Kryshsna | Historical data may be simulated. |
| C1 y C4 | Arrival time model | Train and evaluate the arrival-time prediction model. | Python, Scikit-Learn, datasets CSV | S13 | Ethan / Araceli | Evaluate model error. |
| C1 y C4 | Price model | Train and evaluate the expected-price model. | Python, Scikit-Learn, datasets CSV | S13-S14 | Araceli / Ethan | Validate variables used. |
| C1 y C4 | Replenishment model | Train and evaluate the model estimating days before running out of stock. | Python, Scikit-Learn, PostgreSQL, datasets CSV | S14 | Araceli / Kryshsna | Use inventory and sales data. |
| C1 y C4 | Model integration | Incorporate the models into the system. | Python, Scikit-Learn, Django REST Framework, APIs, Git/GitHub | S14-S15 | Ethan / Benjamín | Integration risk. |
| C4 | Final testing | Run complete system tests and fix errors. | Test cases, complete system, Git/GitHub | S15 | Whole team | Must include AI validation. |
| C3 | Final report, documentation, and presentation prep | Prepare final report, evidence, and presentation. | Word/Google Docs, PowerPoint, evidencias, Trello | S16-S18 | Whole team | Distribute presentation tasks. |

Cross-cutting Scrum activities

| Scrum activities |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity/Task Name | Description | Resources | Duration | Responsible | Remarks |
| C3 | Definición y gestión del Product Backlog | Maintain, prioritize, and update the project's requirements and tasks. | Trello, requirements | S1-S18 | Araceli Vega | The Product Backlog may be modified based on validations and justified changes. |
| C3 | Sprint Planning | Define the objectives, activities, and deliverables of each Sprint from the Product Backlog. | Trello, Product Backlog, Sprint Backlog | S1-S15 | Kryshsna Cerda | Sprint 0 is the initial planning; subsequent ones happen before each Sprint. |
| C3 | Daily Scrum and follow-up | Hold brief meetings to review progress, pending tasks, and impediments. | Trello, registro de avances, Meet | S5-S15 | Whole team | Frequency adapted to team availability. |
| C3 | Sprint Review | Review the developed increment and validate progress with the team and, when applicable, with Ecoterra. | Sistema, prototipos, evidencias, Meet | S6, S8, S10, S13, S15 | Whole team / Araceli | Enables feedback and validates Sprint completion. |
| C3 | Sprint Retrospective | Assess the work completed and identify improvements for the next Sprint. | Registro del Sprint, Trello, minutas | S6, S8, S10, S13, S15 | Whole team / Kryshsna | Agreed improvements will be applied to the next work cycle. |
| C3 | Progress and impediment log | Document progress, difficulties, decisions, agreements, and relevant changes throughout the project. | Trello, actas, documentos, Git/GitHub | S1-S18 | Kryshsna / Whole team | Serves as process backup and enables project tracking. |

8. Gantt Chart

Find a Gantt chart format that works for you and organize the activities planned in the previous section, considering the period assigned to your APT Project. Maintain the academic period's timeline across the three phases covered by the Portfolio course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | W 1 | W 2 | W 3 | W 4 | W 5 | W 6 | W 7 | W 8 | W 9 | W 10 | W 11 | W 12 | W 13 | W 14 | W 15 | W 16 |  | W 17 | W 18 |
| S0,H1 – Requirements Gathering |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S0,H1 – Requirements Validation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S0, H1 – Architecture and DB |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S0, H1 – Prototypes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S1, H2 – Customers and Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S2, H2 – Products and Inventory |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S2, H2 – Users and Transactions |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S2, H2 – Module 1 Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S3, H3 – Quotations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S3-4 H3 – Purchase Orders and Billing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S4,H3 – PDF Generation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S4, H3 – Module 2 Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S5,H4 – Dataset Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S5, H4 – Ingestion Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S5, H4 – Pricing Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S5,H4– Replenishment Model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S5, H4 – AI Integration |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S5 – Final Testing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Report, Documentation, and Presentation Preparation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |